Vlumeaware — End-to-End Test Plan

Acceptance testing for the phishing-simulation & security-awareness platform

Version 1.0  ·  Prepared for Vlumetech  ·  Kaduna Foods demo tenant

Work top to bottom: get the build deployed (Step 0), then run each suite and record every case as Pass, Fail or Blocked in the Status column. The golden path (Suite D) proves the whole product — a scenario in the catalogue becoming an employee's completion certificate.

STEP 0  Make it work — deploy before you test

Most features below live in the code but are NOT on the live site yet. Nothing in Suites B–G will pass until this is done.

| 1 | Push the code. Commit and push to main. Vercel redeploys the web app; Render rebuilds the API. Wait for both to go green. |
| --- | --- |
| 2 | Add Supabase Storage env vars on Render (API service → Environment), then redeploy: SUPABASE_URL=https://dsytyibazgoflkjgozsb.supabase.co ; SUPABASE_STORAGE_BUCKET=training-videos ; SUPABASE_SERVICE_ROLE_KEY=<service_role secret from Supabase → Settings → API>. Without these, uploaded videos will not play. |
| 3 | Delete the old 'Test awareness' video and re-upload it. The existing one points at a wiped file:// path and can never play. Only uploads made AFTER step 2 get a real playable URL. |
| 4 | Decide how emails send. By default the API uses the log mailer — it records sends but delivers nothing. Real delivery needs MAILER=ses plus AWS SES (verified domain). To test the click/quiz flow without email, use the token method in the callout below. |
| 5 | Rotate the exposed database password and change the seeded demo passwords before any real client data goes in. |

SETUP  Accounts — who signs in where

| Role | Sign-in | Portal | What they can do |
| --- | --- | --- | --- |
| Vlumetech superadmin | it@vlumetech.com.ng | /admin | Runs the platform: scenario catalogue, quiz library, shared videos, approvals, clients. |
| Client admin | admin@kaduna.test | /login | Runs one client (Kaduna Foods): employees, campaigns, content, quizzes. |
| Client viewer | viewer@kaduna.test | /login | Read-only reporting for that client. |

Seeded demo password for all three: vlumeaware-dev-password (change before real use).

Testing the simulation without a real inbox With the log mailer, no email is delivered — but every send still gets a unique tracking token. To walk the employee journey: launch a campaign, read the token from the sends table (or ask the developer to fetch it), and open https://vlumeaware.onrender.com/track/click/<token> in a private window. That records the click and drops you on the simulated landing page → teachable moment → training video → quiz, exactly as an employee would see it.

A  Authentication & access control

| ID | Test | Steps | Expected result | Status |
| --- | --- | --- | --- | --- |
| A1 | Superadmin sign-in | Go to /admin, sign in as it@vlumetech.com.ng. | Lands on the Clients console with the staff nav (Clients, Scenarios, Approvals, Shared library, Quiz library, Audit log). | ☐ |
| A2 | Client admin sign-in | Go to /login, sign in as admin@kaduna.test. | Lands on the client console with grouped menus: Phishing, Training, People, Reporting. | ☐ |
| A3 | Client viewer is read-only | Sign in as viewer@kaduna.test; open Reporting, Risk, Certificates, Reported. | Can view dashboards but sees no create/delete controls; cannot reach admin-only pages. | ☐ |
| A4 | Portals don't cross | As a client admin try /admin; sign out and confirm a protected page bounces to login. | A client cannot enter the staff console; signing out clears the session. | ☐ |

B  Superadmin — content management

| ID | Test | Steps | Expected result | Status |
| --- | --- | --- | --- | --- |
| B1 | Add a scenario to the catalogue ★ NEW | Staff → Scenarios → Add a scenario; fill title, category, difficulty, spoofed sender, subject, HTML body (use {{EMPLOYEE_NAME}} & {{TRACKING_URL}}), red flags; save then Preview. | Scenario appears grouped by category; Preview renders the email with placeholders substituted. | ☐ |
| B2 | Edit & delete a scenario ★ NEW | Edit a scenario, change the subject, save. Delete a test scenario. | Edit persists after reload; delete removes it from the catalogue. | ☐ |
| B3 | 10 ISO 27001 scenarios present | Open the catalogue. | The ten seeded ISO 27001:2022 scenarios show, grouped by category (Phishing, Credential Harvesting, Malware). | ☐ |
| B4 | Publish a shared quiz ★ NEW | Staff → Quiz library → Publish a quiz; add title + questions JSON; Preview. | Quiz lists with its question count; Preview shows each question with the correct option highlighted. | ☐ |
| B5 | 10 ISO quizzes present | Open the Quiz library. | The ten seeded knowledge-check quizzes list, each with 5 questions. | ☐ |
| B6 | Upload a video — and it plays ★ NEW | Staff → Shared library → Upload a video (MP4), publish; click Preview. | Row shows source 'upload'; Preview PLAYS the video (served from Supabase Storage). | ☐ |
| B7 | Link a hosted video — and it plays | Shared library → Link a hosted video, paste a direct MP4 URL, publish; Preview. | Preview plays the linked video. | ☐ |
| B9 | Approvals queue ★ NEW | Have a client submit a scenario (C5); Staff → Approvals; Preview the pending email then Approve or Reject. | Pending scenario appears with its client name; approving removes it from the queue and makes it usable in a campaign. | ☐ |
| B10 | Client administration | Staff → Clients; approve the pending signup (Lagos Freight); set a license tier and seat limit. | Lagos moves to active; license and seat limit save. | ☐ |

C  Client admin — setup

| ID | Test | Steps | Expected result | Status |
| --- | --- | --- | --- | --- |
| C1 | Add a single employee ★ NEW | People → Employees → Add one employee; enter name + work email; submit. | Employee appears in the roster; the seat counter increases by one. | ☐ |
| C2 | Bulk CSV upload | Employees → Bulk upload a CSV (email, name, department). | A created / updated / skipped summary shows; roster fills; duplicates update rather than duplicate. | ☐ |
| C3 | Remove an employee | Remove a roster row. | Employee disappears; seat count drops. | ☐ |
| C4 | Clone a template | Phishing → Templates; Preview one ISO scenario; Clone to your library. | Preview renders the email; clone appears under Scenarios as an unapproved draft. | ☐ |
| C5 | Edit a scenario & send for approval | Phishing → Scenarios, open the cloned draft; edit the body, save. | Scenario stays unapproved (needs Vlumetech approval — feeds B9) and cannot yet be attached to a live send. | ☐ |
| C6 | Generate a scenario with Claude | Scenarios → Generate, give an industry + difficulty. | A drafted email returns for review. If the Claude API key isn't set, mark Blocked. | ☐ |
| C7 | Add awareness content by link | Training → Awareness content → Link a hosted video; Preview before saving. | The Preview button plays the linked video; the module saves. | ☐ |
| C8 | Upload awareness video — and it plays ★ NEW | Awareness content → Upload a video, publish; Preview the module. | Video plays in the preview (Supabase Storage). Old file:// uploads will NOT — re-upload after deploy. | ☐ |
| C9 | Add a video from the shared library ★ NEW | Awareness content → shared library table → Add to my library. | The shared module is copied into the client's own module list. | ☐ |
| C10 | Create a quiz manually | Training → Quizzes → Create a quiz, attach to a training video, add questions, mark correct answers. | Quiz saves attached to that module and shows a question count. | ☐ |
| C11 | Add a quiz from the shared library ★ NEW | Quizzes → Add from the shared library; pick a shared quiz and a training video; add. | A cloned, editable quiz is created and attached to the chosen module. | ☐ |
| C12 | Import quiz questions from CSV | Open a quiz's Results; Replace questions from CSV. | Questions replace from the file (columns: prompt, option1..N, correct, explanation). | ☐ |
| C13 | Map training routing | Training → Training routing; map an approved scenario to a training module. | A routing rule saves so a click on that scenario auto-assigns the module. | ☐ |

D  Campaign & simulation — the golden path

| ID | Test | Steps | Expected result | Status |
| --- | --- | --- | --- | --- |
| D1 | Create & launch a campaign | Phishing → Campaigns → new; attach an APPROVED scenario, select employees, launch or schedule. | Campaign is created as active; you cannot attach an unapproved scenario. | ☐ |
| D2 | Sends are generated | Open the campaign detail. | One send per employee × scenario, each with its own tracking token. | ☐ |
| D3 | Delivery | SES configured: confirm a simulated email arrives. Log mailer: fetch a token (DB/logs) instead. | SES → email in the inbox. Log mailer → mark Blocked for inbox delivery and use the token method for D4–D10. | ☐ |
| D4 | Open tracking (pixel) | Hit /track/open/<token> (the email's tracking pixel). | The send is marked opened in the campaign stats. | ☐ |
| D5 | Click tracking → landing | Open /track/click/<token> in a private window. | Click is recorded; you're redirected to the simulated login/landing page for that scenario. | ☐ |
| D6 | Teachable moment | Continue from the landing page. | The reveal page explains the scenario's red flags and shows the assigned training video (which plays) and the quiz. | ☐ |
| D7 | Credential submission is caught | On the simulated login page, submit dummy credentials. | A credential-submission event is recorded against the send (no real password stored in the clear). | ☐ |
| D8 | Report-a-phish | Use /track/report/<token> on a DIFFERENT, un-clicked send. | The send is marked reported; reporting only counts as a catch when it comes before a click. | ☐ |
| D9 | Take the quiz | From the teachable-moment page, take the assigned quiz and pass it. | Score is graded server-side; a pass marks that employee's training complete. | ☐ |
| D10 | Certificate issued | After passing, check Reporting → Certificates. | A completion certificate exists for that employee. | ☐ |

E  Reporting, risk & certificates

| ID | Test | Steps | Expected result | Status |
| --- | --- | --- | --- | --- |
| E1 | Campaign reporting | Open the dashboard / campaign report after the run. | Open, click, report and submission rates reflect the actions from Suite D. | ☐ |
| E2 | Per-employee risk | People → Risk. | Employees who clicked show a higher risk score; clean employees score lower. | ☐ |
| E3 | Repeat clickers & auto-enrol | Run a second campaign so someone clicks twice; People → Risk → repeat clickers → auto-enrol into a module. | Repeat clickers are listed and get enrolled into the chosen remediation module. | ☐ |
| E4 | Certificates list | Reporting → Certificates, open one. | Earned certificates list and open/download correctly. | ☐ |
| E5 | Reported emails | Reporting → Reported. | Reported simulations appear in the list. | ☐ |

F  Multi-tenant isolation  [SECURITY]

| ID | Test | Steps | Expected result | Status |
| --- | --- | --- | --- | --- |
| F1 | No cross-client data ● SECURITY | As Kaduna's admin, review employees, scenarios, campaigns, reports. | Only Kaduna's data is ever visible — nothing from Lagos or any other tenant. | ☐ |
| F2 | URL/API tenant tampering ● SECURITY | As a client admin, change the tenant UUID in an API path to another tenant's and retry. | Request is refused (403 tenant mismatch) — not silently answered. | ☐ |
| F3 | Staff cross-tenant is deliberate only ● SECURITY | As superadmin, confirm cross-tenant views (Approvals, Clients) work, but tenant-scoped routes stay scoped to the addressed client. | Staff see across tenants only on the console routes built for it. | ☐ |

G  Gating & limits

| ID | Test | Steps | Expected result | Status |
| --- | --- | --- | --- | --- |
| G1 | Unapproved tenant is blocked from sending | As Lagos (agreement pending), try to create or launch a campaign. | Writable-tenant guard blocks the action with a clear message until the client is approved. | ☐ |
| G2 | Seat limit enforced | Set a low seat limit (B10), then add employees past it. | Adding beyond the limit is refused with a clear 'seat limit reached' message. | ☐ |
| G3 | Suspended / offboarded client | Set a client to suspended, attempt admin actions. | Suspended/offboarded clients cannot run new activity. | ☐ |

Status legend:  ☐ To do   ·   mark each row Pass / Fail / Blocked / N-A as you test.